ImageAware+ — Full Development & Engineering Log (Phase 1–7)

Phase 1 — Environment Setup & Toolchain Configuration

Objective

The objective of Phase 1 was to establish a stable, reproducible Python development environment capable of supporting:

- Computer vision (OpenCV)

- Optical Character Recognition (Tesseract OCR)

- QR detection

- Threat intelligence integration

- Data processing and reporting

Due to the heavy use of native and scientific libraries, environment stability was critical.

Work Completed

- Created project structure:

ImageAwarePlus/

├── modules/

├── tests/

├── samples/

├── outputs/

- Created and activated a Python virtual environment (.venv) to isolate dependencies.

- Initially attempted to use Python 3.14, but this caused dependency failures (NumPy attempted to build from source due to missing wheels).

- Installed Python 3.12 (64-bit) instead, which resolved all binary dependency issues.

- Installed and verified core libraries:

  - opencv-python

  - numpy

  - pytesseract

  - pillow

  - requests

  - matplotlib

  - flask

  - fpdf

  - python-dotenv

- Installed Tesseract OCR system-wide (Windows build) and explicitly configured its binary path in code to avoid PATH-related failures.

Problems Encountered & Solutions

❌ Problem: NumPy failed to install (compiler errors)

Cause:
Python 3.14 had no prebuilt wheels → pip tried to compile NumPy → missing C compiler.

Solution:
Downgraded to Python 3.12, which has full wheel support.

❌ Problem: PyZbar failed to load (missing DLLs)

Cause:
PyZbar requires native dependencies (libiconv.dll, libzbar-64.dll) which were missing on Windows.

Solution / Design Decision:

Replaced PyZbar with OpenCV’s built-in cv2.QRCodeDetector(), eliminating all external DLL dependencies.

❌ Problem: pytesseract could not find tesseract.exe

Cause:
Windows PATH did not include the Tesseract install directory.

Solution:
Hardcoded the binary path:

pytesseract.pytesseract.tesseract_cmd = r"C:\Program Files\Tesseract-OCR\tesseract.exe"

Outcome

✅ Stable Python 3.12 environment
✅ Virtual environment isolation
✅ OpenCV, NumPy, OCR, QR all verified
✅ Reproducible build environment

Phase 2 — Image Preprocessing Module

Objective

To implement an explainable, transparent image preprocessing pipeline to improve:

- OCR accuracy

- QR detection reliability

- Debuggability and report evidence

Implementation

Created modules/preprocessing.py implementing:

- Image loading

- Aspect-ratio resize

- Grayscale conversion

- Gaussian denoising

- Adaptive thresholding

The pipeline returns all intermediate images.

Added debug output saving:

- _1_resized.png

- _2_gray.png

- _3_denoised.png

- _4_thresh.png

Created and ran:

python -m tests.test_preprocessing

Outcome

✅ Reproducible preprocessing
✅ Visual explainability
✅ Debug artifacts saved

Phase 3 — OCR Module

Objective

To extract text from images and detect phishing indicators from textual content.

Implementation

Created modules/ocr.py implementing:

- run_ocr()

- extract_urls()

- keyword_hits()

Saved OCR output to disk:

outputs/*_ocr.txt

Problems Encountered

❌ Problem: Tesseract not found

Cause:
pytesseract is only a wrapper and could not find tesseract.exe.

Solution:
Explicit binary path configuration (see Phase 1).

⚠️ Problem: OCR text quality is noisy/inaccurate

Cause:
Low-resolution phishing images, compression artifacts, fonts, skew, backgrounds.

Decision:
Accepted as realistic real-world behaviour and planned later improvement using:

- multi-pass OCR

- confidence filtering

- scaling

- better preprocessing

Outcome

✅ OCR extraction working
✅ URLs extracted from OCR
✅ Keyword heuristics implemented
✅ OCR evidence saved

Phase 4 — QR Detection & Decoding

Objective

To detect and decode QR-based phishing (“quishing”) attacks.

Implementation

Created modules/qr.py using:

cv2.QRCodeDetector()

Features:

- Detect QR

- Decode content

- Draw bounding box for evidence

Created and ran:

python -m tests.test_qr

Outcome

✅ QR detection working
✅ QR decoding working
✅ Visual evidence produced
✅ No external dependencies

Phase 5 — Threat Intelligence Integration

Objective

To validate extracted URLs using real-world threat intelligence (VirusTotal).

Implementation

- Created .env file for secure API key storage

- Created modules/url_analysis.py

- Implemented:

  - URL normalization

  - VirusTotal submission

  - Result retrieval

  - Verdict classification

Created and ran:

python -m tests.test_url_analysis

Problems Encountered

⚠️ Problem: API rate limits

Cause:
VirusTotal free tier is rate-limited.

Mitigation Strategy:
Later planned caching layer (documented as enhancement).

Outcome

✅ Real threat intel integration
✅ URLs checked automatically
✅ Verdicts returned in structured format

Phase 6 — Risk Scoring Engine

Objective

To combine all detection signals into a single explainable risk score.

Signals Used

- OCR keyword hits

- OCR URLs

- QR presence + decoded content

- VirusTotal verdicts

- Login/account language heuristics

Implementation

Created modules/scoring.py:

Outputs:

- risk_score (0–100)

- risk_level (Low / Medium / High / Critical)

- reasons list

Weights:

- QR detected: +25

- QR decoded: +5

- URLs in OCR: +10

- Keyword hits: up to +25

- VT clean checked: +5

- VT suspicious: +25

- VT malicious: +45

- Login/account language: +8

Tested using real VirusTotal data.

Outcome

✅ Explainable scoring engine
✅ Deterministic behaviour
✅ SOC-style prioritisation output

Phase 7 — Full Pipeline & Report Generation

Objective

To integrate all modules into a single automated analysis pipeline and generate investigation reports.

Implementation

Created modules/report.py with:

analyze_image(image_path)

Pipeline:

- Preprocessing

- OCR

- QR detection

- VirusTotal lookup

- Risk scoring

- Artifact generation

Outputs:

- *_report.json

- *_annotated.png

- *_ocr.txt

- Preprocessing debug images

Created and ran:

python -m tests.test_report_pipeline

Outcome

✅ End-to-end system working
✅ JSON investigation report generated
✅ Evidence artifacts generated
✅ Fully automated pipeline

Final System Capabilities

Your system now:

✅ Accepts images
✅ Preprocesses them
✅ Extracts OCR text
✅ Extracts URLs
✅ Detects QR codes
✅ Checks URLs with VirusTotal
✅ Computes explainable risk score
✅ Generates full investigation report

Engineering Maturity Highlights

- Dependency isolation via venv

- Platform-specific issues handled explicitly

- Robust fallback decisions (OpenCV QR vs PyZbar)

- Explainable scoring (XAI)

- Real threat intelligence integration

- Evidence-driven reporting

Honest Limitations (Good for Evaluation Chapter)

- OCR accuracy depends on image quality

- VirusTotal rate limits

- Heuristic scoring (not ML)

- No caching yet

- No batch processing yet